## Slide 1
Governance Model
A clear governance structure ensures accountable decision-making and effective delivery.
Strategic Oversight
Program Management
Execution (Workstreams)
STEERING COMMITTEE
Strategic decisions | Funding | Escalations
Key Responsibilities
• Set strategic direction and priorities
• Approve funding and major investments
• Resolve escalations and remove roadblocks
PROGRAM OFFICE (PMO)
Integration | Reporting | Dependency Management | Risk Management
Key Responsibilities
• Coordinate workstreams and cross-functional alignment
• Track progress and report performance
• Manage dependencies and resolve issues
• Maintain governance standards and tools
Direction & Priorities
Status & Escalations
Workstream 1 Process
Key Responsibilities
• Map and redesign processes • Standardize and optimize • Drive adoption and training • Track benefits realization
Workstream 2 Technology
Key Responsibilities
• Define solution architecture • Manage build and integration • Ensure system performance • Track delivery milestones
Workstream 3 Data
Key Responsibilities
• Define data strategy • Ensure data quality • Manage data governance • Enable analytics and insight
Workstream 4 Change
Key Responsibilities
• Stakeholder engagement • Communication & training • Change enablement • Monitor adoption metrics
Reporting
Escalation
Reporting / Updates
Escalation Path
Governance at a Glance
Forum Cadence
Steering Committee
Monthly
Program Office (PMO)
Weekly
Workstreams
Weekly / Biweekly
Decision Rights
Recommend
Provide analysis and options with a recommended course of action.
Approve
Make final decisions on priorities, funding and key changes.
Escalate
Raise issues and risks requiring executive decisions.
RACI Ownership (Summary)
Client
EY
Strategy & Priorities
A
R
Program Management
A
R
Workstream Delivery
A
R
Reporting & Insights
A
R
Key Takeaway
This governance model ensures clear decision-making, accountability and transparency across the program.