## Slide 1
Risk Register – Implementation Risks
Key implementation risks are actively managed with defined mitigation actions and clear ownership.
ID
Risk
Likelihood
Impact
Mitigation / Planned Actions
Owner
Status
R1
Low stakeholder adoption
Business users may resist change leading to low adoption.
High
High
Establish change champion network; engage stakeholders early; run targeted communication and enablement plan.
Change Lead
At risk
R2
Data quality delays
Poor data quality can delay testing and go-live.
Medium
High
Execute data cleansing sprint; define data standards and validation rules; implement data quality dashboards.
Data Lead
Open
R3
Integration complexity
Complex integrations may impact timelines and stability.
Medium
High
Complete early technical design; run integration spikes; maintain interface inventory and dependency register.
CIO
Mitigating
R4
Resource constraints
Key resources may be over-allocated or unavailable.
Medium
Medium
Confirm resource plan; secure backfill; monitor capacity weekly and adjust priorities.
PMO Lead
Mitigating
R5
Scope creep
Uncontrolled scope changes may impact cost and timeline.
Medium
Medium
Enforce change control process; evaluate business impact; maintain approved backlog.
PMO Lead
Open
R6
Vendor / third-party risks
Dependency on third parties may cause delays or quality issues.
Low
Medium
Define SLAs and performance KPIs; conduct regular reviews; maintain contingency plan.
Procurement Lead
Low
R7
Security & compliance risks
Non-compliance could impact business and regulatory outcomes.
Low
High
Follow security by design; conduct compliance reviews; perform regular access and controls audits.
Security Lead
Mitigating
Risk Summary
2
High priority risks
Require executive attention
3
Medium priority risks
Actively being mitigated
2
Open risks
Tracking and managed through plans
0
Closed risks
No closed risks at present