## Slide 1
Implementation roadmap by workstream
A three-phase plan sequences priority workstreams from diagnostic through design and scaled deployment.
01
Diagnose
Weeks 1–4
02
Design
Weeks 5–10
03
Deploy
Weeks 11–20
Process redesign
Technology enablement
Data & analytics
Change & adoption
Assess current-state process and control gaps
Define future workflows and governance
Pilot redesigned processes and scale rollout
Review systems landscape and pain points
Prioritize automation use cases and solution design
Configure solutions and launch releases
Assess data availability and quality
Define KPI model and insight requirements
Build dashboards and embed monitoring
Identify stakeholders and readiness gaps
Develop change plan, training and communications
Execute training, adoption support and reinforcement
Opportunity baseline confirmed
Target-state blueprint approved
Benefits tracking activated
A workstream-led roadmap enables coordinated delivery, faster value capture and controlled execution.